# 🧭 Midterm Project: The Blueprint

ITAI 1378 Computer Vision and AI 💯 Worth: 25% of your final grade 📅 Due: See the Canvas due date for this assignment

## 🎬 The Big Picture

Your course project has two checkpoints:

| Checkpoint | What it is | Worth |
| --- | --- | --- |
| 🧭 Midterm: The Blueprint | Your plan. What you will build, how, and by when. | 25% |
| 🚀 Final: The Build | Your working proof of concept, with a demo. | 35% |

The Blueprint is not a research paper and not busywork. It is the roadmap you will follow for the rest of the term. A strong Blueprint makes the Final easy. A vague Blueprint makes the Final painful.

⚠️ You are building an application, not collecting a dataset. Your project is a computer vision system that does something useful. Data is one ingredient, not the goal.

📖 Before you start: Read the ITAI 1378 Project Guide (posted with this assignment). It explains the three tiers, includes a menu of 24 project ideas if you are not sure where to begin, and answers the most common questions. The Technical Companion has the setup steps and code recipes.

🎯 About tiers: all three tiers are graded on the same 100 point rubric. Choosing a harder tier does not add points or raise your maximum grade, so pick the tier that fits your experience and your idea, not the one that sounds most impressive. Tier 1 done excellently earns the full 100.

## 📦 What to Submit (2 things)

### 1. Proposal Slides (PDF or PPTX)

- 8 slides (see structure below)

- File naming, match it exactly:

  - Individual: MD_LastName_FirstName_ITAI1378.pdf (example: MD_Smith_John_ITAI1378.pdf)

  - Team: MD_TeamName_SubmitterName_ITAI1378.pdf (example: MD_VisionSquad_Smith_ITAI1378.pdf)

- Teams submit once: one member uploads for the whole team, with their name as the submitter in the file name

- On campus sections: 5 minute live presentation in class

- Online asynchronous sections: 5 minute recorded presentation (you talking over your slides). Upload to YouTube (Unlisted) or Google Drive (Anyone with link) and paste the link in the Canvas comments.

### 2. GitHub Repository Link (paste in Canvas comments)

Create your project repo now. At this stage it only needs:

project-name/
├── README.md            ← your Blueprint lives here (checklist below)
├── data/README.md       ← where your data will come from
└── docs/proposal.pdf    ← a copy of your slides

Optional: early exploration code in a notebooks/ folder.

## 🧠 Slide Structure (8 slides)

| # | Slide | What to include |
| --- | --- | --- |
| 1 | Title | Project name, your name(s), Tier (1, 2, or 3) |
| 2 | The Problem | What real world problem? Who cares? Why does it matter? |
| 3 | Your Solution Workflow | One sentence describing what your system does, plus a workflow diagram showing every step from input to output. Example: Phone photo of shelf → model detects each product → app counts the detections → report shows the totals. Every arrow is a step your system will perform. If you cannot draw the workflow, you cannot build it yet, so this slide is where your plan becomes real |
| 4 | Technical Approach | Name four things, in plain terms: (1) the CV technique (detection, classification, segmentation, or VLM), (2) the model architecture, meaning the design style of the model, such as CNN, Vision Transformer (ViT), CNN + ViT hybrid, or VLM, (3) how you will use it: pretrained as is, transfer learning (teaching an existing model your categories), or through an API (a service you call over the internet), and (4) the framework (PyTorch, TensorFlow, Hugging Face). Everything you choose must be free tier or open source. Close with one or two sentences on why this fits your problem. New to these words? The Project Guide has a plain English glossary |
| 5 | Data Plan | Where your images will come from: a free public dataset (Roboflow, Kaggle, Hugging Face), photos you collect with your phone, or synthetic data. State the rough size (100? 1,000?), what the labels are (what the model is told about each image), and whether the labels already exist or you will need to create or clean them. Public datasets usually come already labeled, which is the beginner friendly choice |
| 6 | Success Metrics (your promise) | This is a plan, so write your metrics as a promise you will test later: name the metrics you will use and the targets you expect to reach. Example: “We will measure detection accuracy and expect at least 90%. We will measure speed and expect under 1 second per image.” At the Final you will report your actual results next to these targets |
| 7 | Milestone Plan | Your phase plan (use the table below, adjusted for your term) |
| 8 | Risks and Resources | Top two risks with a Plan B for each, plus your compute plan (Colab, Kaggle, Heidi) and confirmation that every model, API, dataset, and tool you plan to use is free tier or open source |

Example problem statement (Slide 2): Warehouse workers spend 2 hours per day manually counting inventory. Warehouse managers and logistics companies care because it costs about $50,000 per year in labor and causes errors.

## 🗓 Milestone Plan (use this in Slide 7)

No dates here on purpose. Match the phase to the week numbers for your term. Actual due dates are in Canvas.

| Phase | Your goal | Milestone | 16 week term | 10 week term |
| --- | --- | --- | --- | --- |
| 🧭 Blueprint | Plan approved | Midterm submitted | Week 10 | Week 5 |
| 🔌 First Working Demo | A pretrained model runs end to end on a few sample images | Something works, even if rough | Week 11 | Week 6 |
| 🛠 Make It Yours | Add your data, your training if your tier needs it, and your application logic (counting, alerts, reports) | System works on YOUR problem | Weeks 12 to 13 | Weeks 7 to 8 |
| 📈 Improve and Measure | Test, fix, and measure against your success metrics | Metrics recorded | Week 14 | Week 9 |
| 🎥 Package and Present | Demo video, README, final slides | Final submitted | Week 15 | Week 10 |

💡 Why “First Working Demo” comes before data work: in industry, you prove the pipeline works with a small sample first, then invest in data and accuracy. Do not spend three weeks building a dataset before you know your model runs.

## 🧰 README Checklist (your Blueprint in writing)

Your repo README must include:

- ☐ Project name and team member(s)

- ☐ Tier selection (1, 2, or 3) with one sentence of justification

- ☐ Problem statement (2 to 3 sentences)

- ☐ Solution overview (2 to 3 sentences)

- ☐ Technical approach (technique, architecture, model, how you will use it, framework, all free tier or open source)

- ☐ Data plan (source, size, labels, link if public)

- ☐ Success metrics (the metrics you will use and the targets you expect)

- ☐ Milestone plan (your version of the table above)

- ☐ Top risks with a Plan B for each

- ☐ docs/AI_usage_log.md started (what AI tools you used and how; you will keep updating this through the Final)

## ✅ Midterm Rubric (100 points)

| Component | Points | Full credit looks like |
| --- | --- | --- |
| Problem and Solution Clarity | 20 | A real problem, a specific person or business who cares, and a one sentence solution with a clear input to output flow |
| Technical Approach | 15 | Technique, architecture, model, and framework named and matched to the problem and the tier, with how the model will be used (pretrained, transfer learning, or a free API) and a short reason for the choice |
| Data Plan and Feasibility | 15 | A named, reachable data source, a realistic size, clear labels, and achievable with free compute in your term |
| Milestone Plan | 15 | Follows the phase structure, with the First Working Demo before heavy data or training work |
| GitHub Setup and README | 15 | Repo exists, README template fully completed, AI usage log started |
| Presentation Quality | 15 | Clear slides, clear delivery, within 5 minutes, questions answered confidently |
| Creativity and Scope | 5 | An interesting problem sized right for one term |

Partial credit is always given. An incomplete Blueprint submitted on time beats a perfect one submitted never.

## 📌 Reminders

- Match the file naming format exactly before uploading

- Test your GitHub link and video link in a private browser window

- You can resubmit before the deadline

- Questions? Email or message me